**Date: 09/2/2014**

|  |  |
| --- | --- |
| **Group Number and Name** | **Dec 14-3** |
| **Client/Advisor** | **Dr. Tyagi** |
| **Attendees/Role** | **Nathaniel Young, Ziji Guo, Sam Kelly, Latif Masud, Tyler Bohlke** |

# Past week accomplishments

What was done, who did it, and when it was done

|  |
| --- |
| * Everyone: reviewed last semester progress * Latif: Created gant chart for the semester * Ziji: set up an android app music player * Sam: talked to tyler and decided on toolds to use for pcb design * Nathaniel: talked with tyler about project * Tyler: got up to speed |

# Plan for coming week

What to do, who, and when should it be done

|  |
| --- |
| * Everyone: think about how to deal with issue of Bluetooth module * Latif: coordinate meeting times * Ziji: look at specific app design * Sam: Practice using pcb design tool with tyler * Nathaniel: look at alternatives for Bluetooth module * Tyler: prepare information to work on pcb design |

# Pending Issues

|  |
| --- |
| * Need a new solution for bluetooth module |

# Individual Contributions

|  |
| --- |
| * Ziji: Demonstrated Android musicplayer * Sam: Discovered issue with Tyler with our Bluetooth module * Nathaniel: Discussed solutions to the Bluetooth issue * Latif: organized meeting and outlined plans * Tyler: while getting up to speed realized problems with bluetooth |

Individual hourly Contributions

|  |  |  |
| --- | --- | --- |
| **NAME** | **Hours this week** | **HOURS**  **Cumulative** |
| Latif | 3 | 6 |
| Nathaniel | 3 | 6 |
| Sam | 3 | 6 |
| Ziji | 3 | 6 |
| Tyler | 3 | 6 |

# Comments and extended discussions:

We discovered the plan we had needed altered. Instead of using the Bluetooth module as planned we need a new one that will be easier to demonstrate. The original component we selected would not be simple to use like we wanted.